Work Order ID: WRK- Mr. Ariful Islam Rahul- 26092026

Sub Contract Id: SUB 01788716461

September 26, 2026

Reference: RD/Demra/26092026

WORK ORDER FOR INTERIOR WORKS

DEAR, AESTHETIC INTERIOR

3rd Floor, 183 East Senpara Parbata, Begum Rokeya Sarani,

Mirpur 10, Dhaka-1207, Bangladesh,

Phone No: 01329-694660, 01329-694661

I, Mr. Ariful Islam Rahul, hereby issue this Work Order to Aesthetic Interior for the execution and completion of the interior works of the above-mentioned Project, based on your submitted quotation and subsequent evaluation and agreement.

The works shall be executed in accordance with the approved quotation, Schedule of Rates, Terms & Conditions, drawings, specifications, Consultant’s Declaration, and other agreed project documents, all of which shall form an integral part of this Work Order.

You are hereby instructed to commence the works and coordinate with the Project Engineer-in-Charge and/or Consultant appointed by the Client. All works shall be carried out in accordance with the approved drawings, specifications, project requirements, and authorized instructions.

Please sign and return the duplicate copy of this Work Order as formal acknowledgment and acceptance of the Work Order and its terms and conditions.

Thanking you—

Mr. Ariful Islam Rahul					                   		    Mr. Arup Ratan

Owner	(Project)				  			Assistant General Manager (AGM)

Aesthetic Interior

AGREEMENT

THIS AGREEMENT is made at Dhaka dated at 26 September 2026.

BETWEEN

Mr. Ariful Islam Rahul, Owner of the Apartment at Demra, Dhaka, Banglaesh. (Here is referred to as the “Owner”)

AND

AESTHETIC INTERIOR, having registered address at 3rd Floor, 183 East Senpara, Begum Rokeya Sarani, Mirpur-10, Trade License No: TRAD/DNCC/037755/2025, Represented by Mr. Nazrul Islam, Designation: General Manager, (hereinafter referred to as the "Consultant" which expression shall, unless it be repugnant to the context or meaning thereof, be deemed to mean and include its successors and assigns) of the other part.

WHEREAS the Owner is desirous of getting the Interior Design, Work and Execution for their proposed flat at Demra, Dhaka, Banglaesh.

AND WHEREAS the Consultant is a Design and Build Contractor and is having vast experience in interior turnkey works and has agreed to do the interior works in the above-mentioned site.

NOW IT IS AGREED BY AND BETWEEN THE BOTH PARTIES AS FOLLOWS:

The Aesthetic Interior shall undertake and complete the design, supply, manufacturing, installation, execution, furnishing, and completion of the interior works of the Project in accordance with the terms and conditions of this Agreement, the approved Schedule of Rates, approved drawings and designs, material specifications, and any written instructions issued by the Owner or the Owner's duly authorized representative.

All works shall be carried out in accordance with the approved design, specifications, agreed quality standards, and applicable project requirements, under the supervision and coordination of the Owner's authorized representative, and to the reasonable satisfaction of the Owner, subject to the terms and conditions of this Agreement.

The detailed scope of work, description of works, specifications, Schedule of Rates, approved drawings, materials, finishes, and other contractual requirements shall constitute an integral part of this Agreement.

Quotation Summary

| SL | ITEM NAME | TOTAL |
| --- | --- | --- |
| 01 | Interior Work | 23548550.00 |
| 02 | Electrical work (Approx) (The electricity bill will be calculated after the material approval meeting, as there are variations in many brands). | 2355500.00 |
| 03 | Paint work (We will submit the painting bill after installing all the cabinets for the project. however, the painting rates are specified in this agreement.) | ------ |
|  | Total | 25904050.00 |
|  | Honor | 800000.00 |
|  | Grand Total | 25104050.00 |

In Word: Two Crore fifty-one lac four thousand fifty taka only

Payment Schedule

| SL | Payment Stage | Percentage | Taka |
| --- | --- | --- | --- |
| 01 | Agreement signing money. | 1.99% | 500000 |
| 02 | Advance (Before the tiles work begins—when we start the ceiling work). | 20 % | 5020810 |
| 03 | When we start the wall panel work after finishing the tiles work. | 30 % | 7531215 |
| 04 | After complete wall panel work and before start the cabinet work at our factory. | 30 % | 7531215 |
| 05 | After the cabinets are manufactured at our factory and arrive at the project site, but before installation. | 15 % | 3765607 |
| 06 | During the project handover ceremony time. | 3.01% | 755203 |
|  | Total | 100 % | 25104050 |

Annexure A1: Government charges: The above-mentioned costing has been prepared exclusive of all applicable VAT, Tax, and other’s government charges.

Annexure A2: Period for completion of work: Aesthetic Interior shall complete the total interior works as specified in this Agreement and its Annexures within 150 (One hundred fifty) working days. However, must be given the opportunity to work for 10 hours daily. The project completion period shall commence from the day immediately following the ''Project receiving ceremony''.

Annexure A3: Bill for additional work: Any work, item, material, service, modification, alteration, or

installation performed or supplied beyond the scope specified in this Agreement and its Annexures shall be considered Additional Work. Such Additional Work shall be charged separately at the applicable rate and/or mutually agreed price and shall be added to the Client’s final bill.

- Agreement Clause: Working Procedure.

  - Project survey: Before we begin the interior work on the project, our team of architects and engineers will conduct a site survey, and the client's presence is mandatory during this visit.

  - Concern person of the project: A Project Engineer and a Senior Project Coordinator from our team will be directly assigned to your project, and senior management will provide direct guidance to the engineers. please note that the assigned Project Engineer and Senior Project Coordinator will not be present at the project site full-time. the decision regarding their on-site presence will always be made by them.

  - Design approval: Before commencing the interior work on the project, the client must sign and approve the 3D design; if the client has any observations and there is a time constraint, a hand-drawn sketch may be used for the client's signature and approval.

  - Material approval: The client will visit our office to sign off on and approve the materials based on the 3D design and the material specifications we have submitted. However, regarding colors, the client will provide approval after reviewing samples prepared during the project execution phase.

  - Receive project for starting work: Following the project survey and the approval of designs and materials, our representative will formally receive the project from the client through a “project receiving ceremony” to commence work.

Mentioned that upon receiving the project, the client shall ensure all necessary safety and facilities for the work, including water, restroom access, electricity, security for the work and materials, defined working hours, and—if required—accommodation for our personnel at the project site. It must be ensured that, there will be no complaints from neighbors living near the project.

  - Others vendor work: For work items not included in our scope—such as AC units, bathroom geysers, branded grills, and bathroom fittings etc.—vendors must consult with our representative engineer before commencing work on the project. We will only provide advice to all third-party vendors but will not assume any responsibility for their work.

  - Site Inspection from Aesthetic: We will ensure that the project adheres to the client-approved 3D design/client approve other design/material and the material specifications as per agreement. The client is welcome to inspect the project at any time to verify the materials and design.

  - Design and material compliance: During progress of the work, the Site Engineer/Consultant/ Architect or any other representative of the Owner shall be entitled at all times to have access to and inspect the work.

Any observation, discrepancy, or concern identified by the Client during an inspection shall be communicated to the Company's authorized representative for review and, where applicable, rectification in accordance with the terms of this Agreement.

All inspections, site visits, and verification activities by the Client shall be conducted only in the presence of an authorized representative of the Company. The Client shall not conduct any independent inspection.

  - Submitting work progress updates: Following the completion of each financial transaction or receipt of any payment related to the Project, the Company shall prepare and submit a Work Progress Update Report documenting the relevant project activities and progress achieved against the corresponding payment or financial milestone.

Such reports shall serve as an official record of project progress and shall be maintained by the Company for documentation, monitoring, coordination, and future reference throughout the execution of the Project.

  - Project handover: At the time of the project handover scheduled in accordance with the agreement, our company's senior management, along with the project engineer and project coordinator assigned to your project, will hand over the project to you in compliance with the 3D design and material specifications.

- Agreement Clause: Financial Manners.

  - Payment Schedule and Payment-related Obligations: The Client shall humble adhere to the payment schedule and amounts specified in this Agreement. If the Client wishes to modify the timing or amount of any scheduled payment for any reason, the Client must provide formal written notification to the Company in advance, either by letter or email.

  - Changes or delays in the payment schedule: The Client acknowledges and agrees that timely payment is an essential condition for the uninterrupted execution and timely completion of the Project. The Company shall not be held responsible or liable for any delay in project execution, procurement, production, installation, completion, or final handover arising directly or indirectly from the Client's delay, deferment, alteration, reduction, short payment, withholding, or failure to comply with the agreed payment schedule and payment obligations.

  - Project delays due to payment-related issues: Any delay, postponement, reduction, rescheduling, or modification of the agreed payment schedule shall result in a corresponding extension of the project completion and handover timeline. The revised handover date shall be adjusted based on the actual period of payment delay and the additional time reasonably required for procurement, production, material delivery, manpower mobilization, and resumption of project activities.

  - Extension of project deadline due to delayed payment: In the event that any scheduled payment is delayed beyond its agreed due date, each one (1) calendar day of payment delay shall result in an automatic extension of the project completion and handover date by three (3) calendar days.

For the avoidance of doubt, the extension shall be calculated from the original project handover schedule and shall apply irrespective of whether the payment delay is caused by the Client's failure to make payment, postponement of payment, alteration of the agreed payment schedule, or any other reason attributable to the Client

  - Change of project handover date due to additional work with payment: If any additional work is made by the client and approved, the timeline for project completion and handover will be reviewed and revised accordingly. The time required for design development, material selection and procurement, production, fabrication, transportation, site preparation, installation, and the execution of said additional work will be added to the project's originally established timeframe.

  - Agreement value: If this Agreement is cancelled by the Client for any reason before commencement of the interior work, the Client shall pay the Company a cancellation fee equivalent to all layout, 3D design, project survey, working drawing, material purchase, project consultancy charge and others survive of the total project Value. This amount shall be considered the Agreement Cancellation Fee payable to the Company. The fee shall be due and payable immediately upon cancellation of the Agreement. The Client's cancellation shall not relieve the Client of any other outstanding payment obligations under this Agreement. This clause shall remain applicable notwithstanding the reason for such cancellation.

  - Financial refund policy:  As interior design services are developed and executed on fully customized, client-specific basis, that’s why all amounts paid by the client under this Agreement shall be considered non-refundable., However, if the amount paid by the Client exceeds the value of the interior work actually completed, as determined by the Company's applicable bill or final measurement, the Company shall refund the verified excess amount to the Client. Any refund shall be calculated after adjustment of all applicable outstanding dues, additional works, costs, or all consultancy charges. The refund, if applicable, shall be processed after final verification and settlement of the Project accounts.  No refund shall be due where the amount paid does not exceed the value of the work performed and other amounts lawfully payable under this Agreement.

- Agreement Clause: Others terms and condition.

  - Validity of the agreement: The term of this Agreement shall commence in accordance with Annexure A2: Period for Completion of Work and shall remain effective through the applicable Warranty and Defect Liability Period as specified under Agreement Clause 3.3: Warranty and Defect Liability. The rights, obligations, responsibilities, and liabilities of both parties shall remain valid and enforceable throughout the respective periods specified in the Agreement and its Annexures.

  - Project-Specific Product Pricing: The price of each product, material, item, or service and as well as for the additional work mentioned in this agreement is applicable exclusively to the subject project and shall not be considered applicable to any other project or future work unless otherwise agreed in writing by both parties.

  - Warranty and defect liability: The Company shall provide a one (1) year service warranty commencing from the date of Project completion and formal acceptance by the Client. During the Warranty Period, the Company shall, at its own cost, promptly rectify or repair any defect arising from the Company's workmanship or materials supplied by the Company, provided that the Client gives written notice of the defect during the Warranty Period. The warranty shall apply only to defects directly attributable to the Company's workmanship or supplied materials.

The warranty shall not cover defects, damage, or failure resulting from misuse, unauthorized modification, improper maintenance, normal wear and tear, accidents, force majeure, or acts or omissions of the Client or any third party. We Aesthetic Interior will not accept liability for any work done by third party. Any warranty claim shall be subject to inspection and verification by the Company's authorized representative before corrective action is undertaken.

  - Correction of Document-Related Errors: Neither party shall take advantage of any clerical, typographical, arithmetical, or other inadvertent error or omission observed in any project-related specifications, schedules, designs, plans, instructions, tenders, or other documents. If such an error or defect comes to the notice of either party, the other party must be immediately informed in writing. Upon verification, the identified error must be rectified without undue delay, and the relevant documents or records must be amended accordingly.

Such corrections must be made in good faith; unless both parties explicitly agree in writing, the scope of the contract, the contract price, or contractual obligations shall not be deemed to have changed solely due to such a correction.

  - Dispute resolution and arbitration: Any dispute, difference, or claim arising out of or relating to the work specifications, designs, drawings, quality of workmanship or materials, execution of the work, this Agreement, or any other matter connected with the Project, whether arising during the execution, completion, or termination of the Project, shall first be addressed through mutual discussion between the Client and the Company.

To resolve any such dispute, the parties shall hold at least three (3) formal discussion meetings before initiating arbitration or other legal proceedings. These meetings shall be held exclusively at the Aesthetic Interior office or the Client's residence, as mutually agreed by the parties, and no third party shall be permitted to attend without the prior written consent of both parties.

  - Workmanship tolerance: Considering the nature of interior fit-out works, including factory production, transportation, material handling, installation, and on-site execution, the Client shall allow a reasonable workmanship tolerance of up to 2%-5% for minor, arising from manufacturing, transportation, installation, or site conditions.

Such tolerance shall apply only to minor variations that do not materially affect the functionality, safety, durability, or overall appearance of the approved design.

  - Product refund: All interior products supplied under this Agreement are custom-designed, custom-manufactured, or specifically procured according to the Client's approved design, dimensions, specifications, and requirements. Accordingly, custom-made or specially procured products are non-returnable and non-refundable once production or procurement has commenced.

If the Client requests the return or cancellation of any approved product for reasons other than a defect attributable to the Company, the Client shall be responsible for the full applicable cost of the product, including manufacturing, procurement, transportation, and other related expenses.

  - Behavior issue: If any behavioral issues arise during the project—whether caused by the client

or by Aesthetic Interior—such as the use of abusive language, threats of physical violence, threats of legal action, or wrongful confinement, the matter must be formally reported to the client and the Aesthetic Interior office via letter, telephone, and email. And the said issue. This must be resolved in accordance with the dispute resolution procedure set out in Clause 3.5 (Other Terms and Conditions) of Section 3.

  - Formal Notice of Work Suspension: If the ongoing Project is suspended, stopped, or otherwise interrupted by either the Client or Aesthetic Interior for any reason, the party initiating such suspension or stoppage shall provide written notice to the other party without undue delay. Such notice shall be communicated through written communication, WhatsApp, and email to ensure proper documentation and acknowledgment of the suspension.

- Agreement Clause: Note with acknowledgement.

- Aesthetic Interior shall provide all necessary tools, equipment, machinery, and other resources required for the proper execution of the contracted works.

- Aesthetic Interior shall execute the interior works in accordance with the approved Project work schedule and shall coordinate, where reasonably required, with other contractors involved in the Project, including tile, painting, electrical, plumbing, and other relevant contractors. And all their third-party vendors must coordinate with Aesthetic Interior.

- Aesthetic Interior shall be responsible for maintaining appropriate safety measures for its employees, workers, and subcontractors engaged in the Project. Any injury, accident, or death arising from the Company's work or negligence shall be addressed in accordance with applicable laws and contractual obligations. The Client shall not be responsible for compensation arising solely from the Company's workers or personnel, except where such liability is imposed upon the Client by applicable law.

- Aesthetic Interior shall ensure that its employees, workers, and subcontractors maintain proper professional conduct and do not engage in any unlawful, antisocial, disruptive, or prohibited activities within the Project premises.

- Any work item not included in the agreed Schedule of Works shall be treated as Additional Work. The rate and scope of such work shall be mutually agreed upon in writing by both parties, based on applicable market rates and project requirements, before commencement of such work.

- Running bills shall be prepared and submitted by Aesthetic Interior based on the actual progress of work and agreed payment milestones. Where applicable, such bills shall be jointly reviewed and verified by the Company's authorized representative and the Project/Site Engineer upon satisfactory completion of the relevant work stage.

IN WITNESS WHEREOF, the Parties hereto, having read, understood, and agreed to all the terms and conditions contained in this Agreement, have caused this Agreement to be duly executed by their respective duly authorized representatives on the date first written above.

The Parties confirm that they have entered into this Agreement voluntarily, with free consent, and with full authority to undertake and perform the obligations stated herein. This Agreement shall become effective upon execution by the authorized representatives of both Parties and shall be binding upon the Parties and their respective successors and permitted assigns, subject to the applicable laws of Bangladesh.

IN WITNESS WHEREOF, the Parties have hereunto affixed their respective signatures in the presence of the undersigned witnesses on the date first written above.

WITNESSES

1. ______________________

Mr. Ariful Islam Rahul (Owner)

2. ______________________

3. ______________________	   	                                                              Md Johirul Islam

Chief Executive Officer (CEO)

Aesthetic Interior

I, Md. Nazrul Islam, General Manager of Aesthetic Interior, hereby confirm that I am fully aware of and have reviewed the terms and conditions of this Work Order/Agreement, including the approved scope of work, Schedule of Rates, specifications, payment terms, project timeline, and other contractual requirements.

I acknowledge that the contents of this Work Order/Agreement have been duly communicated to and understood by the concerned management and project team of Aesthetic Interior, and that the Company shall execute the Project in accordance with the agreed contractual terms and conditions.

Acknowledged by

Md. Nazrul Islam

General Manager (GM)